## Slide 1: HIRES Face-to-Face meeting: Steering Splinter
F.M. Zerbi
(the HIRES Initiative)

## Slide 2: Menu of the Day
Initiative vs. Consortium
Italian Proposal for the Project Office
Next steps toward the call (depending on first point)
AOB

## Slide 3
Initiative Versus Consortium

## Slide 4: Initiative vs. Consortium
Initiative:
  Collective Strategic Governance
  Inclusive and not Exclusive
  Expertise-oriented working group
  Requires limited commitment and personnel allocation.
Consortium:
  Strategic Governance with a PI
  Shaped on a precise guideline (exclusive)
  Work-Packages Breakdown of the activities
  Requires larger commitment and personnel allocation.

## Slide 5: Transition
No question we have to transit from Initiative to Consortium at the latest before answering the Call from ESO.
No question we have to kick-off as soon as possible the activities that allows us to complete this transformation.
The question is to understand the best suited timing for the transition for all of us in sight of the general E-ELT project status.

## Slide 6: Steps needed for the “transition” (I)
Design Driving Science Case
  Identification of the case(s) within the team
  “pressure” for their inclusion in the ESO call
GTO Science Program
  Identification of the Program within the team
  “guess” about its accommodation in the given GTO time
The above two items are needed for:
  Identification of the Interested Partners
  Identification of the governing structure (including the PI)

## Slide 7: Steps needed for the “transition” (II)
Instrument Concept
  Identify a concept responding to the driving science case(s) of proven feasibility
  Gather the necessary expertise to design and procure it
  Break down the work in a reasonable and affordable way
Funds
  Identify the source(s) to guarantee the covering of the cost-to-completion of the Instrument and related breakdown
Structure
  Set up a structure to ensures the governance of the project and and adequate representation of the stakeholders.

## Slide 8: Current Status
The Science Case:
  It is “large” and not “prioritized”. Difficult to push it as baseline.
  It answers to the question “what HIRES can do” but not “what HIRES must do”.
The Instrumental Concept:
  It scares the average ESian for complexity, distribution, impact etc.
GTO:
  GTO science has not been fully identified yet.
  Concept + Science appear disproportioned with respect to the even more favorable amount of GTO we could possibly expect.

## Slide 9
INAF for HIRES

## Slide 10: INAF for HIRES (II)
HIRES (as any other RI “large” activity) is strategically coordinated by the Scientific Directorate which allocates and harmonizes the resources (FTE and cash) within the Institutes.
The Central Office of Engineering, located at the HQ, provide supports for Project Management, System Engineering, QA/PA. The HQ provide also support for budget, accounting, auditing, etc.
An example of the new central ruling is the indication of a representative of INAF (me) as spokesman of the Initiative.

## Slide 11: INAF for HIRES (II)
Expertise (distributed) in INAF covers most of the areas of interest for HIRES (Optics, Ao, Mechanics, ICS, ICS, DRS, etc.)
Facilities (distributed) in INAF allows the integration of large systems (including satellites) at various level of cleanliness.
Cash (predicted) is available for ESFRI infrastructures (currently 120 M€ per year for all disciplines) in which HIRES can be accommodated