## Slide 1: HIRES Face-to-Face meeting: Wrap-up
F.M. Zerbi
(the HIRES Initiative)

## Slide 2: What we have discussed
Opportunity to transit from an Initiative to a Consortium
  The transformation is needed before the call
  It should occur in a time-scale of 6-9 months
Survey of interests/expertise in the Teams
  Size of the Consortium
  New partners ?
  Financial aspects
Give the Project as structure
  Project Office
  Adequate representation

## Slide 3: Next Future Plan
Monitor Closely any sign of activity on the ESO side to reflect it into the HIRES activities.
  Science Case
  Interfaces
  Commonalities and amenities
Structuring the Consortium in a 6+3 months timescale
  In time with the ESO call
  Phased with financial proposals in participating countries
  Will be done on a “template” Configuration

## Slide 4: Steps needed for the “transition” (I)
Design Driving Science Case
  Identification of the case(s) within the team
  “pressure” for their inclusion in the ESO call
GTO Science Program
  Identification of the Program within the team
  “guess” about its accommodation in the given GTO time
The above two items are needed for:
  Identification of the Interested Partners
  Identification of the governing structure (including the PI)

## Slide 5: Steps needed for the “transition” (II)
Instrument Concept
  Identify a concept responding to the driving science case(s) of proven feasibility
  Gather the necessary expertise to design and procure it
  Break down the work in a reasonable and affordable way
Funds
  Identify the source(s) to guarantee the covering of the cost-to-completion of the Instrument and related breakdown
Structure
  Set up a structure to ensures the governance of the project and and adequate representation of the stakeholders.

## Slide 6: Current Status
The Science Case:
  It is “large” and not “prioritized”. Difficult to push it as baseline.
  It answers to the question “what HIRES can do” but not “what HIRES must do”.
The Instrumental Concept:
  It might scare the average ESian for complexity, distribution, impact etc.
GTO:
  GTO science has not been fully identified yet.
  Concept + Science appear disproportioned with respect to the even more favorable amount of GTO we could possibly expect.

## Slide 7: Work-Plan
In 6 months (closed by F-t-F)
  Blue Book
  Prioritized WB with GTO
  Consortium Structure
Intermediate steps left to Teams to decide
  Telecon
  Face-to-Face
Improving web interchange systems
  Web repositiory
  Wiki